MyPA

Your Personal & Business AI Assistant

Test Plan / QA Document

Version 1.0

20 July 2026

Status: Draft for Review

# Document Control

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 20-Jul-2026 | Technical Consultant | Initial test strategy and plan, derived from BRD v1.1, Architecture v1.1, FDD v1.0, TDD v1.0 |

# Table of Contents

1. Purpose & Scope

2. Test Strategy Overview

3. Platform Test Matrix

4. Entry & Exit Criteria

5. Test Cases by Module

6. Performance Test Criteria

7. Security Test Checklist

8. Bug Severity & Priority Classification

9. User Acceptance Testing (UAT) Plan

10. Test Deliverables & Sign-off

# 1. Purpose & Scope

This document defines how MyPA Phase 1 will be tested before release: what gets tested, on which platforms, against which acceptance criteria, and how defects are triaged. It covers the Core Platform, AI Social Media Marketing, Voice Interface, and Admin/IT Console modules across all six target platforms (Android, iOS, iPadOS, macOS, Windows, plus Android/iPad tablets).

# 2. Test Strategy Overview

| Test Level | Approach |
| --- | --- |
| Unit testing | Dart unit tests for domain/business logic (pure Dart layer per Architecture Section 4.2); Edge Function logic unit-tested independent of live OpenAI/social API calls using mocks. |
| Integration testing | Edge Functions tested against a staging Supabase project; social platform adapters tested against each platform's sandbox/test API where available. |
| UI / End-to-end testing | Flutter integration_test driving key user journeys (Section 5) on each platform's build. |
| Cross-platform testing | Manual + automated pass of the same test cases across all 6 platforms per release candidate (Section 3). |
| Performance testing | Load/response-time testing against Edge Functions and streaming behavior (Section 6). |
| Security testing | RLS policy verification, secret-exposure checks, and auth flow testing (Section 7). |
| User Acceptance Testing (UAT) | Structured review by representative personas before general release (Section 9). |

# 3. Platform Test Matrix

Every Must Have journey from the Functional Flow Diagrams document is executed on each platform before a release is considered complete:

| Test Area | Android | iOS | iPadOS | macOS | Windows |
| --- | --- | --- | --- | --- | --- |
| Sign up / login | ✓ | ✓ | ✓ | ✓ | ✓ |
| Create & publish post (guided) | ✓ | ✓ | ✓ | ✓ | ✓ |
| Voice input/output | ✓ | ✓ | ✓ | ✓ (mic) | ✓ (mic) |
| Repurpose across 5 platforms | ✓ | ✓ | ✓ | ✓ | ✓ |
| Content calendar & scheduling | ✓ | ✓ | ✓ | ✓ | ✓ |
| Workspace switching | ✓ | ✓ | ✓ | ✓ | ✓ |
| Admin console (role-gated) | ✓ | ✓ | ✓ | ✓ | ✓ |
| Cross-device realtime sync | ✓ | ✓ | ✓ | ✓ | ✓ |

Note: 'iPadOS' rows also cover Android tablets for layout-adaptive checks (Functional Design Document Section 7).

# 4. Entry & Exit Criteria

## 4.1 Entry Criteria (before a test cycle begins)

- Build available for all applicable platforms from the same commit/tag.

- Supabase staging environment migrated to match the build's schema version.

- No open Critical/Blocker defects carried over from the previous cycle.

## 4.2 Exit Criteria (before release)

- 100% of Must Have journeys (Section 3) pass on all 6 platforms.

- Zero open Critical or Blocker defects (Section 8).

- No more than 5 open Major defects, each with an accepted workaround.

- Security checklist (Section 7) fully passed.

- UAT sign-off obtained from each represented persona (Section 9).

# 5. Test Cases by Module

## 5.1 Core Platform

| ID | Test Case | Expected Result |
| --- | --- | --- |
| TC-CP-01 | Sign up with email/password | Account created; redirected to account-type selection (BR-CP-01) |
| TC-CP-02 | Sign up with Google/Apple | Account created without manual password entry (BR-CP-01) |
| TC-CP-03 | Select Business account type, then invite a team member | Team Workspace created; invited member receives access (BR-CP-02) |
| TC-CP-04 | Edit content on Device A, view on Device B (same account) | Change appears on Device B within a few seconds (BR-CP-04) |
| TC-CP-05 | Attempt to access another business's workspace data via API manipulation | Request denied by RLS; no data returned (BR-CP-05) |

## 5.2 AI Social Media Marketing

| ID | Test Case | Expected Result |
| --- | --- | --- |
| TC-SM-01 | Free-tier user attempts AI generation | 402 response; upgrade prompt shown, no OpenAI call made (BRD v1.1 Free-tier decision) |
| TC-SM-02 | Pro user completes guided 3-step creation | Usable draft produced within 3 steps (BR-SM-01, BR-SM-07) |
| TC-SM-03 | Use a Prompt Library template unmodified | Draft generated matching the template's category intent (BR-SM-02) |
| TC-SM-04 | Repurpose one draft to all 5 platforms | 5 platform-specific versions created, each appropriately adapted (BR-SM-03) |
| TC-SM-05 | Consultant switches between 2 client workspaces | Content/assets fully isolated per client (BR-SM-04) |
| TC-SM-06 | Schedule a post for a future time | Post auto-publishes at the scheduled time to the connected platform (BR-SM-05) |
| TC-SM-07 | Speak a post idea via microphone | Idea transcribed and used to generate a draft (BR-SM-09) |
| TC-SM-08 | View analytics for a published post | Reach/engagement metrics shown where the platform API provides them (BR-SM-08) |

## 5.3 Voice Interface

| ID | Test Case | Expected Result |
| --- | --- | --- |
| TC-VC-01 | Deny microphone permission, then tap mic icon | Clear message shown; typed input remains available (BR-VC-01) |
| TC-VC-02 | Tap 'Listen' on a generated draft | Draft read aloud via text-to-speech (BR-VC-02) |
| TC-VC-03 | Speak in a moderately noisy environment | Transcription remains usable with minor correction needed (BR-VC-03) |

## 5.4 Admin / IT Console

| ID | Test Case | Expected Result |
| --- | --- | --- |
| TC-AD-01 | Admin invites a member and assigns Contributor role | Member receives access limited to Contributor permissions (BR-AD-01) |
| TC-AD-02 | Team exceeds its monthly AI fair-use allowance | Further generation requests blocked with a clear message (BR-AD-02) |
| TC-AD-03 | Contributor submits content with approval workflow enabled | Content enters Pending Approval; Admin/Manager can approve or reject (BR-AD-03) |
| TC-AD-04 | Upload a brand logo and tone guide | Asset available to all team members in that workspace (BR-AD-04) |

# 6. Performance Test Criteria

| Metric | Target (from BRD NFRs) |
| --- | --- |
| AI generation first-byte response | Streaming begins within 2 seconds under normal load |
| App cold start (mobile) | Under 3 seconds to interactive Home screen |
| Cross-device sync latency | Change visible on a second device within a few seconds under normal connectivity |
| Core service availability | 99.5% uptime target for auth, content generation, and scheduling |

# 7. Security Test Checklist

- Confirm no OpenAI or social platform API key/secret is present in any client build artifact (Android/iOS binary inspection).

- Attempt cross-workspace data access via direct Supabase API calls with a valid but unrelated user's JWT — must be denied by RLS.

- Verify all network traffic uses TLS; no plaintext fallback.

- Verify Free-tier accounts cannot invoke ai-generate even via direct Edge Function call (not just via UI).

- Verify Contributor-role users cannot call publish directly when approval is required, even via direct API call.

- Verify social platform tokens are stored encrypted and never returned in any API response body to the client.

# 8. Bug Severity & Priority Classification

| Severity | Definition | Example |
| --- | --- | --- |
| Blocker | Prevents release; core journey completely broken | Sign-up fails on iOS entirely |
| Critical | Major functionality broken with no workaround | AI generation fails for all Pro users |
| Major | Significant issue with an available workaround | Repurposing fails only for TikTok |
| Minor | Limited impact, cosmetic, or edge-case | Tip callout text slightly misaligned on small tablets |

# 9. User Acceptance Testing (UAT) Plan

UAT is run with at least one representative of each BRD persona before general release:

| Persona | UAT Focus |
| --- | --- |
| Business IT Administrator | Team setup, quota configuration, approval workflow, brand asset library |
| Social Media Consultant/Influencer | Multi-client workspace management, repurposing quality, scheduling reliability |
| Individual User | Guided creation ease-of-use, Free-tier clarity, upgrade flow |
| Business Owner/Decision-maker | Analytics clarity, overall reporting usefulness |

UAT sign-off requires each persona representative to complete their focus journeys without a Blocker or Critical defect encountered.

# 10. Test Deliverables & Sign-off

- Test execution log per release candidate, mapped to the test case IDs in Section 5.

- Defect log with severity classification (Section 8) and resolution status.

- Platform Test Matrix (Section 3) completed and signed off per platform.

- UAT sign-off record from each persona representative.

- Final go/no-go decision recorded against the Exit Criteria in Section 4.2.